BFUMC BOARD MEETING

April 12, 2026

Board Members in Attendance:  Jim Buckman, Sue Morris, Mike Rosenthal, Tommy Swinford, Joshua Page, Bill Cochran, Karl Siegele, Bill Ogles, Don Trawick

IN THE WORD:  Joshua Page: Col 3:23 The way we live out our life is an act of worship.  In our conversations and decisions, the invitation for us is to be faithful, to listen carefully, and speak with grace.

PASTOR’S UPDATE:

Jim reviewed the BFUMC mission and vision.

He observed that we have had fewer visitors recently and discussed the need to encourage members to invite more people to visit the church.  We have had one member join the church so far this year. Reviewed the goals from the last strategic planning meeting and discussed any new topics for next year.

Jim asked the board what topics we want him to address with our new pastor?  Financials and membership.

CHURCH BUSINESS:

Old Building Roof:  finished, great job!  No complaints. Steeple repair is complete.

Sanctuary ceiling:  we have two quotes.  There is $45,000 left in the fund for repair of ceiling. Don Trawick will gather more information regarding timeframe of job and how it will be carried out.  He will send information to board and decide at next meeting in May.  Sunday services may need to be held in the gym during the repair period.

Police trial:  5 weeks in.  Have received some donations, so funding can go past 3 months if we decide it is beneficial.  There have been some mixed reviews about police presence at the church.

Parking lot:  needs to be repaired and resealed but the board decided to defer this project until after the CLC roof project is complete.

CLC Fire lighting:  brought up to code

CLC Lighting: installing new LED lights is almost complete.

Remote locks:  for church and CLC.  Awaiting quotes from businesses.

CLC Roof:  There are 4 sections of the roof, 2 main (larger) sections.  The main building is the has the most leaks and issues.  The gym is showing signs of moisture retention but no visible leaks yet.  Option to replace sections at different times as opposed to all at the same time.  One business will not require a crane.  Awaiting a few final quotes to decide.

Other items:

Electrical issues with lightbulbs frequently burning out.  Facilities manager requested to have electrician evaluate how the building is grounded and whether power surges are affecting the building.  Don Trawick moved to evaluate this issue.  Billy Cochran second motion. All in agreement.

Pentecostal Church use of facility:  Plan for 4/19 to be final week of services.